TradeMonitor

Development Roadmap

TM1 → TM4

Canonical development map derived from the TM0 Architecture Thesis

Purpose: preserve the implementation sequence, milestone boundaries, acceptance gates, and safety progression so this document can be repeatedly used as the project's map.

“Nothing creating risk reaches Module M without current Risk Management permission.”

Architecture reference: TradeMonitor TM0 Architecture Thesis

# 1. Roadmap Philosophy

TradeMonitor will be developed through four major milestones. Each milestone contains smaller TGT targets that can be implemented, tested, reviewed, and frozen independently.

TM1 — KNOW REALITY

TM2 — DECIDE ENTRY

TM3 — MANAGE POSITION

TM4 — EXECUTE FOR REAL

The ordering is deliberate: live broker execution comes only after runtime coordination, broker reconciliation, entry decision flow, Risk Management, position management, exit logic, and recovery behavior have already been exercised in PAPER mode.

## Roadmap Guardrails

Broker reality is factual truth for broker orders, fills, and positions.

Risk Management is the highest runtime authority inside TM.

Nothing creating risk reaches Module M without current Risk Management permission.

The User is the highest normal discretionary authority below Risk Management.

Module M deploys authorized execution requests; it does not decide whether a trade is good.

Agents are an external, low-authority advisory/validation service.

Positions use a unified MANAGED / UNMANAGED management status.

UNMANAGED broker positions are read-only until explicitly adopted.

TM should remain simple, loosely coupled, responsible, flexible, and able to degrade by capability.

# 2. Milestone Overview

| Milestone | Purpose | Primary Outcome |
| --- | --- | --- |
| TM1 | Core Foundation | TM understands reality and maintains coherent runtime state |
| TM2 | Trade Intake + Entry Decision | TM can decide whether a trade should be entered |
| TM3 | Position Management + Exit | TM can manage a position from entry to closure |
| TM4 | Execution + Production Readiness | TM can safely deploy approved actions to a real broker |

# TM1 — CORE FOUNDATION

GOAL
Build the reliable TradeMonitor runtime around the TM0 thesis. TM should start, recover, synchronize contexts, understand broker reality, and present one coherent operational picture while remaining incapable of live trading.

## TGT1 — Core TM Manager and Runtime Contexts

Core TM Manager

Event routing / coordination foundation

Runtime contexts for broker, market, trade, position, risk, decision, and health

Persistence foundation and restart/recovery framework

Structured event/audit logging

Controlled state transitions

No live execution capability

Acceptance: TM can start, initialize contexts, persist meaningful state, restart, and reconstruct a coherent runtime view.

## TGT2 — Broker Truth and Position Reconciliation

Broker adapter foundation

Read broker positions/orders/fills/funds as supported

Reconcile persisted TM state with broker state

Unified Positions view

MANAGED / UNMANAGED boundary

Origin/provenance retained separately from management status

UNMANAGED positions are visible and risk-visible but read-only

No implicit adoption

Acceptance: TM accurately reflects broker reality after startup/restart and cannot modify an UNMANAGED position.

## TGT3 — Health, Fault Containment, and Control Room

Vertical failure handling at the closest competent parent

Horizontal peer domains own and contain failures

Domain health reporting

Capability-specific degradation

Attention queue

Unified Positions pane

System/broker/market/RM health panel

PAPER / SEMI_AUTO / AUTO framework may exist, but only PAPER is actionable

Acceptance: Failure of one non-critical domain does not unnecessarily collapse unrelated capabilities, and the operator can see what failed and what TM is doing about it.

## TGT4 — PAPER Runtime, Recovery, and Replay Validation

Restart during active state

Broker-state mismatch reconciliation

Stale data handling

Duplicate-event tolerance

Simulated component failure

Crash/recovery scenarios

Persistent logs and auditability

No broker write operations

Acceptance: The TM1 runtime survives realistic recovery and fault scenarios in PAPER mode.

## TM1 Exit Criterion

TM can start, recover, understand broker reality, maintain coherent contexts, show MANAGED / UNMANAGED positions, contain domain failures, and operate safely in PAPER mode. It still cannot place live broker orders.

# TM2 — TRADE INTAKE + ENTRY DECISION

GOAL
Turn scanner, Sheet, User, and other incoming observations into coherent, de-duplicated, time-relevant trade opportunities and govern the complete entry decision process in PAPER mode.

## TGT1 — Trade Intake, Source Identity, Outcome and Episode

Source observations with src_id and preserved provenance

Normalization of incoming intents

Outcome / Opportunity identity

Time-relevant Episode concept

Datetime relevance

De-duplication

Same-source/different-outcome handling

Different-source/same-outcome reconciliation

Existing-position awareness

Repeated signals never silently increase position size

High ambiguity may be delegated to the external Agents service

Acceptance: TM can distinguish duplicates, updates, new episodes, distinct outcomes, and existing-exposure rediscovery without creating duplicate operational trade paths.

## TGT2 — Entry Monitoring and Trade Intent

Trigger detection and confirmation handling

RETREAT / WAIT and invalidation

Current-market revalidation

Trade types: DAY, BTST, STBT, POS

Trade horizon

F&O expiry separate from horizon

Current equity/index F&O focus with later cash compatibility

No automatic scale-in from repeated signals

Acceptance: An opportunity can progress from monitoring to an actionable proposed trade without broker execution.

## TGT3 — External Agents Validation Gate

Agents remains a separate service

Bounded decision packets

Mandatory verdict: APPROVE / REJECT / RETREAT_WAIT

Optional suggestion

Suggestions may propose modified or new trades

Suggestions return to the owning TM domain and begin a fresh evaluation cycle if pursued

Agents never send broker orders and do not own TM state

Agent REJECT / RETREAT_WAIT escalates to User

User responds APPROVE / REJECT / RETREAT_WAIT

Agent failure never becomes implicit approval

Acceptance: TM can obtain an independent view without surrendering ownership or authority to Agents.

## TGT4 — Risk Management Entry Gate

RM is the highest runtime authority

Pre-trade risk evaluation

Account/portfolio visibility

UNMANAGED positions count for risk but remain read-only

Deterministic PASS / BLOCK

Material RM block/intervention is logged

Setup/Admin-only risk configuration changes

No ordinary force/ignore-risk path

Final current RM permission required before any risk-creating request can reach Module M

Acceptance: No risk-creating trade can proceed past the entry decision pipeline without a current RM PASS.

## TM2 Exit Criterion

In PAPER mode, TM can intake, reconcile, monitor, validate, obtain independent Agent review, escalate disagreements to the User, and apply Risk Management to decide whether a trade is permitted to proceed.

# TM3 — POSITION MANAGEMENT + EXIT

GOAL
Manage the full lifecycle of broker-confirmed exposure, including adopted trades, deterministic management rules, strategic exit review, and closure.

## TGT1 — Position Manager and Adoption

Unified Position domain

MANAGED / UNMANAGED

Explicit adoption of broker-originated positions

Hard adoption boundary until crossed

Sufficient information required according to management level

Native and adopted positions converge on the same management engine after adoption

Provenance retained for audit

Acceptance: An external broker position can remain read-only or be explicitly adopted and then managed under the same machinery as a TM-native position.

## TGT2 — Deterministic Management Rules

SL / TP / TSL

Profit targets and profit locks

Spot-based and premium-based conditions

P&L conditions

Time exits and horizon handling

Underlying invalidation

Policy-based management

Safe rule activation and audit logging

Acceptance: TM can deterministically monitor and manage open PAPER positions using explicit policies/rules.

## TGT3 — Exit Monitor and Position Evolution

Protective exits

Deterministic policy exits

Strategic/discretionary exit proposals

Partial exit architecture

Duplicate/conflicting exit suppression

DAY end-of-day protection

Deliberate DAY → BTST/STBT/POS conversion workflow where valid

Horizon review

Position remains governed by broker truth

Acceptance: TM can move a PAPER position coherently from open exposure toward partial/full exit without duplicate actions.

## TGT4 — Exit Agents and Escalation

Exit Monitor may request independent Agents review for strategic/ambiguous decisions

Mandatory Agent verdict: APPROVE / REJECT / RETREAT_WAIT

Optional suggestion

Agent disagreement escalates to User

Hard RM exits bypass Agent veto/user approval in normal trade flow

Suggestions become new deterministic management proposals only through the owning TM domain

Acceptance: Strategic exit intelligence can assist TM without acquiring execution authority.

## TM3 Exit Criterion

In PAPER mode, TM can manage a broker-confirmed or adopted position from opening through management, strategic review, partial/full exit, and broker-confirmed closure.

# TM4 — EXECUTION + PRODUCTION READINESS

GOAL
Connect the already-proven TradeMonitor decision and management system to real broker execution through Module M, progressing from simulation to SEMI_AUTO and only later to AUTO.

## TGT1 — Module M and Broker Deployment

Controlled ExecutionRequest concept

Entry and exit both use Module M

Module M performs deployment only

Broker instrument resolution and order construction

Submission and acknowledgement tracking

Idempotency / duplicate prevention

Cancellation/replacement rules where justified

Partial fills, rejection, and uncertain execution state

Reconciliation back to broker truth

Acceptance: The same authorized execution intent cannot accidentally become duplicate broker exposure because of retry/restart behavior.

## TGT2 — Execution Simulation, Replay, and Failure Injection

Mock broker / broker simulator

Crash after submit but before acknowledgement

Restart with pending order

Partial fill / reject / disconnect

Stale market data

Broker reconciliation delay

Concurrent exit triggers

Replay of end-to-end trading sessions

Verify nothing creating risk reaches M without current RM permission

Acceptance: Critical execution/recovery scenarios are reproducible and pass consistently before enabling real broker writes.

## TGT3 — SEMI_AUTO Controlled Forward Test

Real broker execution

Explicit operator confirmations at configured discretionary points

RM remains automatic and above User

Agent disagreements escalate to User

Very small controlled exposure

Detailed audit review after each session/trade

No leap to AUTO based merely on code completeness

Acceptance: Real execution behavior matches TM decisions and broker truth reliably under controlled conditions.

## TGT4 — AUTO Readiness

Sufficient SEMI_AUTO evidence

No unresolved reconciliation defects

No duplicate execution defects

Reliable restart/recovery

RM proven operationally

Position/Exit behavior validated

Agent degradation behavior validated

Clear operating safeguards

Explicit decision to enable AUTO

Acceptance: AUTO is enabled only when evidence justifies it; it is a readiness gate, not an automatic entitlement.

## TM4 Exit Criterion

TradeMonitor is production-ready for the level of autonomy that has been empirically validated. AUTO is enabled only when evidence justifies it.

# 3. Milestone Progression Rule

A later milestone may be prototyped experimentally, but it must not bypass the safety dependency of an earlier milestone.

TM1 Reality  →  TM2 Entry Decision  →  TM3 Position Management  →  TM4 Real Execution

The roadmap is intentionally asymmetric: understanding and managing reality comes before creating live risk.

# 4. Preservation and Change Control

Keep this roadmap in the repository docs/ folder and refer to it together with the TM0 Architecture Thesis.

Changes should be deliberate. If implementation exposes a genuine architectural need, update the roadmap and record why.

Do not silently redefine the meaning of an accepted milestone or TGT.

Each accepted TGT should ideally become a known-good checkpoint through commit/tag or equivalent release discipline.

Some semantics may evolve as implementation teaches us more; evolution is allowed, but it must remain coherent with the thesis or explicitly revise it.

# 5. Reference Map

TM1 — KNOW REALITY
Build the core, contexts, broker reconciliation, health, persistence, recovery, and PAPER runtime.

TM2 — DECIDE ENTRY
Intake opportunities, handle source/outcome/time relevance, validate entries, consult Agents, and enforce RM.

TM3 — MANAGE POSITION
Adopt/manage positions, apply rules, monitor exits, and use independent strategic review where appropriate.

TM4 — EXECUTE FOR REAL
Deploy through Module M, prove recovery/idempotency, and progress PAPER → SEMI_AUTO → AUTO only with evidence.

“Nothing creating risk reaches Module M without current Risk Management permission.”

Read this roadmap together with the TradeMonitor TM0 Architecture Thesis.